## Slide 1: eTRS – EventFeed & DB Replication issues
Meeting Date: 14-May-20

## Slide 2
Agenda
EventFeed Data Population Issue
DB Replication Issue
  TFS Replication
  Claims Summary
Incident Severity
Auto-void Issue

## Slide 3
Incident : No Stamp updates since yesterday – reported by CRA-GB
Issue Description :
CRA-GB reported of no event updates for 22-24 Mar and later obtained the events after 24th March
NCS SMOD Incident : INC000007252098
Reported Date : 24/03/2020
Impacted Module : GetBatch, GetBatchbyperiod, GetTransactionsStatusbyDocID API for CRA/IR
GetTransactionsStatus API for CRC
Findings:
Incident 1: EventFeed Data Population Issue

## Slide 4: Incident 1: EventFeed Data Population Issue
Root Cause : Pending (NCS & GB investigating to identify the root cause)
Issue Period : 15-Mar to 25-Mar
Total transactions : Pending data extraction (Event count is 7284)
Failure Point : $U abend job reported failure for 23-Mar by $U BMOps team, NCS operations team did not follow up
on the reported abend failure
(No Abend failures were reported for 15th or 16th March)
Interim Solution : EventFeed data repopulation (Implemented on 6-May-2020)
Data Recovery : Completed as part of Interim Solution
Permanent Solution : Pending RCA
Immediate Actions:
Identify the Root cause & Permanent fix
NCS to identify the abend follow up with GB for EventFeed pusher job failures
Recommendations:
1. eTRS Operations team to have Count based data verification across Live & EventFeed DB (Daily)

## Slide 5
Incident : DB replication stopped from 8th April – reported by DC3 DBA
Issue Description :
DC3 DBA team reported DB replication stopped for TFS Replication & Claims Summary replication from 8th April, due to data update error
NCS SMOD Incident : INC000007252098
Reported Date : 18/04/2020
Part 1: TFS Replication
Replication failure to update TFSTRANSACTION_REPLICATION Database tables.
Impacted Module
GetBatch, GetBatchbyperiod, GetTransactionsStatusbyDocID API for CRA/IR
GetTransactionsStatus API for CRC
Incident 2: DB Replication Issue

## Slide 6: Incident 2: DB Replication Issue (TFS Replication)
Root Cause : DC3 DBA update - Folder permission issue for replication service account. Awaiting Microsoft feedback to identify if OS patching triggered this folder permission issue
Issue Period : 03-Apr to 01-May
Total transactions : Pending data extraction (Event count is 200K)
Failure Point : As per DC3 update Monthly OS patching – after which the folder permission issue was prompted
eTRS Operations team being informed on the issue on 18th April
Interim Solution : Reinitialization of DB replication (Implemented on 1-May-2020)
: Grant permission to the service account directly to the folder(Implemented on 1-May-2020)
Data Recovery : Completed as part of Interim Solution
Permanent Solution : For Folder access issue – access grant was already provided on 1-May-2020.
Pending Microsoft confirmation on OS patching.

## Slide 7: Incident 2: DB Replication Issue(TFS Replication)
Immediate Actions:
Follow up with Microsoft if the root cause is OS patch applied on Mar-30th.
Apply Microsoft recommendation on making the target database as read only by removing write access to application service accounts.
Recommendations:
eTRS Operations team to have Count based data verification across Live & Replication DB (Daily)
DBA team to amend the Monitoring based on error codes observed from this incident.
DBA team to implement the learning points to other replication monitoring procedure in DC3 like ISDS.
Have a SOP for recovering from Replication failure for all the 15 replication queues in ETRS.

## Slide 8: Incident 2: DB Replication Issue
Part 2: Claims Summary Replication
Replication errors leading to data out of sync in R_GB_ClaimsSummaryDB Database tables.
Impacted Module
Intranet Portal report : Claims Summary
Root Cause : DC3 DBA update - Folder permission issue for replication service account. Awaiting Microsoft feedback to identify if OS patching triggered this folder permission issue
Issue Period : 30-Mar to 01-May
Total transactions : Pending data extraction
Failure Point : As per DC3 update Monthly OS patching – after which the folder permission issue was prompted
eTRS Operations team being informed on the issue on 18th April
Interim Solution : Reinitialization of DB replication (Implemented on 1-May-2020)
: Grant permission to the service account directly to the folder(Implemented on 1-May-2020)
Data Recovery : Completed as part of Interim Solution
Permanent Solution : For Folder access issue – access grant was already provided on 1-May-2020.
Pending Microsoft confirmation on OS patching.
Immediate Actions:
Based on Microsoft feedback – revisit the permanent fix
Recommendations:
1. eTRS Operations team to have Count based data verification across Live & Replication DB (Daily)

## Slide 9: Incident 1 & Incident 2 (Severity)
IRAS refers these incidents to be Sev1 – based on the tender specs clause 11.1.d.iv
NCS Assessment:
Incident 1:
Incident 1 was reported as delayed status update by CRA-GB on 24-Mar
There were no interface failure reported as part of this incident on 24-Mar-2020.
On investigation it was identified as missing status update on 21-Apr.
Hence NCS does not consider this as Sev 1 incident
Incident 2:
Incident 2 reported on 18-Apr showed data inaccuracy for events within the period 3rd Apr to 6th May.
The API calls – GetBatch, GetBatchByPeriod, GetTransactionsStatusByDocID & GetTransactionsStatus did not have any programming issue causing interface failure.
The API’s were functionally providing accurate data for transactional updates before 3-Apr-2020.
This clearly shows that for CRA/IR interfacing this was Data issue.
The data issue was caused by replication on the database layer.
Hence NCS does not consider this as Sev 1 for eTRS operation.

## Slide 10
Incident : Stamp Approved transaction with Voided status, CRC-GTF reported issue on Doc ID’s unable to perform Refund Initiation
Issue Description :
Stamp-approved transactions (pending refund initiation) are voided by CCH auto-void job
NCS SMOD Incident : INC000008473365
Reported Date : 06/05/2020
Impacted Module : Tourist transactions
Findings:
Incident 3: Auto-void Issue
IssuingDate | DocIdentifierNumericCode | VoidReason | UpdateDate | CreationDate | IssuedStatus | CustomsStatus | EntityAction
2020-02-15 16:37:19.000 | 20010406388533022871 | NULL | 2020-02-15 14:23:26.510 | 2020-02-15 14:23:26.000 | 1 | NULL | SaveTFSTransaction
2020-02-15 16:37:19.000 | 20010406388533022871 | NULL | 2020-04-05 23:08:22.650 | 2020-04-05 23:08:22.000 | 1 | NULL | PersonaliseTFSTransaction
2020-02-15 16:37:19.000 | 20010406388533022871 | NULL | 2020-04-05 23:14:36.040 | 2020-02-15 14:23:26.000 | 1 | 20 | StampTFSTransactionSet
2020-02-15 16:37:19.000 | 20010406388533022871 | System-Voided | 2020-04-18 16:00:23.470 | 2020-02-15 14:23:26.000 | 2 | 20 | SaveTFSTransaction

## Slide 11
Root Cause : Replication issue for TFS Replication DB
Auto-void job retrieves transaction status from TFS replication to perform auto-voiding.
Auto-void job has voided transactions which were issued in Feb 2020, that do not have any
transactional update in Apr 2020 within TFS replication.
Issue Period : 03-Apr to 01-May
Total transactions : Pending data extraction
Failure Point : NCS & GB did not highlight the dependency of TFS Replication for auto-voiding
Interim Solution : NA
Data Recovery : Pending data extraction to put forth data recovery plan
Permanent Solution : NA
Immediate Actions:
Identify the Doc ID’s that are impacted by auto-void job.
Plan the data recovery for impacted Doc ID’s and seek approval.
Implement the data recovery for impacted Doc ID’s
Incident 3: Auto-void Issue

## Slide 12
AOM